Table of Contents

# The Advising Place — Product & Build Plan (AAMU MVP)

End-to-end plan from a Product Manager’s view: what we’re building, why, and how — non-technical and technical. Scope: all AAMU majors, with our own AI model from the start.

## 0. The plan in one paragraph

We launch in one month with our own transcript-reading AI model, accounts, saved plans, and the planner working for Computer Science plus a few popular majors. Then we add the rest of AAMU’s majors in weekly waves until every major is covered. Because we have no real transcripts yet, we bootstrap our model with synthetic transcripts generated from AAMU’s own catalog, then improve it on real ones. The graduation planner stays rule-based so it’s always reliable.

## 1. Decisions we’re building on

| Decision | Choice |
| --- | --- |
| First release scope | All AAMU majors |
| Student sign-in | Email / Google login |
| Our own AI model | Built from the start (bootstrapped with synthetic data) |
| First school | Alabama A&M University (AAMU) |
| Timeline | 1 month to launch, then weekly waves to all majors |

## 🚀 Launch strategy: 1 month, then waves

We launch fast, then grow coverage. The key insight that makes this clean:

Our AI reader and the product are complete at launch — only the per-major planning data rolls out in waves.

- The AI model reads any AAMU transcript from day one. Reading a transcript just means pulling out courses, grades, and terms — that’s the same regardless of major. So the model is launch-complete, not phased.

- Accounts, saving, and the planner engine are also launch-complete.

- What rolls out in waves is the requirements data per major — the “what you still need to graduate” rules. We launch with CS + a few majors fully planned, then add ~5–8 more majors each week until all ~41 are covered.

So every student can sign up and read their transcript on day one; the list of fully-plannable majors grows each week. Majors not yet live show “coming soon — your transcript is saved.”

# PART A — The Non-Technical Plan

## 2. Who it’s for

- Primary: AAMU students — any major.

- Later: advisors (to guide faster) and an internal data team (to maintain the catalog).

## 3. What the student can do

- Sign up / log in.

- Pick any AAMU major.

- Upload a transcript → our AI reads it → review & edit.

- Get a correct semester-by-semester plan to graduation.

- See retakes flagged and counted.

- Save plans, reopen them, try a different major.

## 4. MVP scope — in and out

In (at launch, month 1): - Accounts (email / Google) - Our own AI transcript reader (works for all majors immediately) - Planner live for CS + a few popular majors - Upload → review → generate → save - “My Plans” dashboard

In (weekly waves after launch): - The remaining AAMU majors, added ~5–8 per week until all ~41 are live

Out (later): - Advising chatbot - Mobile app - Other universities

## 5. How we’ll measure success

- Accounts created

- Plans generated and saved

- Wizard completion rate

- Our model’s read accuracy (how often students must correct it)

- Majors live (grows each week toward all ~41)

- Time to first plan (target under 3 minutes)

## 6. Risks and how we handle them

| Risk | Plan |
| --- | --- |
| Entering all majors is slow | Reusable rules engine (majors = data, not code) + AI-assisted extraction from the bulletin + human checks |
| Our own model isn’t accurate enough at launch | Train on lots of synthetic transcripts first; keep a simple manual-entry path as backup; improve weekly on real data |
| Timeline pressure | Roll out majors in waves; accounts + saving + model are the must-haves |
| Sensitive student data | Privacy-first: encryption, minimal data, clear consent |

## 7. Launch (AAMU)

Soft launch to a small student group, gather a week of feedback, fix the top issues, then open to the whole campus.

# PART B — The Technical Plan

## 8. System design (MVP)

Student's browser / phone
                 │
        ┌────────▼─────────┐
        │   Web app        │  Next.js
        │  pages + wizard  │
        └───┬───────┬───────┘
            │       │
     login  │       │  save/load, generate, read transcript
            ▼       ▼
   ┌────────────┐  ┌──────────────────────────────┐
   │ Auth        │  │  App's API (server)           │
   │ (email/     │  │  - plans (save/load)          │
   │  Google)    │  │  - majors & courses (read)    │
   └────────────┘  │  - transcript read            │
                    └───────┬───────────┬───────────┘
                            ▼           ▼
                  ┌────────────┐   ┌────────────────────┐
                  │ Database    │   │ Our AI model        │
                  │ majors,     │   │ (transcript reader) │
                  │ courses,    │   │ served as a service │
                  │ plans, etc. │   └─────────┬──────────┘
                  └────────────┘             ▲
                            ▲                 │ trained on
                    File storage        synthetic + real
                   (transcripts)        transcripts

Three new things vs. today: a database, accounts, and our own AI model service (plus a rules engine inside the app).

## 9. Our own AI model — how we build it from the start

The challenge: a model needs data to learn from, and we have no real transcripts yet. The solution: make our own data.

Step 1 — Generate synthetic transcripts. We already have AAMU’s full catalog (every course, credit, term, grade scale). We write a generator that produces thousands of realistic student transcripts: different majors, GPAs, transfer credits, failed/retaken classes, and term sequences.

Step 2 — Make them look real. Render those transcripts into varied visual formats — different layouts, fonts, and “scanned/photographed” looks — so the model learns to read messy real-world documents, not just clean text.

Step 3 — Train our model. Fine-tune an open base model on these (document → structured data) pairs. The output is our own transcript-reading model.

Step 4 — Test it. Check accuracy on held-out synthetic transcripts plus a small set of real transcripts (from the team and volunteers).

Step 5 — Serve it. Plug it into the app behind the same upload endpoint we already have (it’s isolated, so this is a clean swap).

Step 6 — Improve forever. With consent, real student transcripts + the corrections students make become new training data. The model gets better every week.

The planner stays rule-based — only the reading (and later, a chatbot) is AI.

## 10. The rules engine (supports all majors)

So we don’t rewrite code for 41 majors, we build one requirements engine: give it a student’s completed courses + their major, it returns “what’s still needed.” Each major is then just data.

It handles real rules: - Required courses. - “Choose one of these.” - Group requirements (“two history classes from this list”). - Prerequisites with AND/OR (“CS 215 and (CS 203 or CS 209)”).

The existing scheduler plans from the engine’s output.

## 11. Getting all majors’ data in (the “mini data factory”)

Entering ~41 majors by hand is the long pole. We speed it up the same way we’ll scale later: 1. Feed each major’s bulletin pages to AI → it drafts the requirements and prerequisites. 2. A human verifies and corrects. 3. It goes into the database in our standard format.

This doubles as practice for the future multi-school “data factory.”

## 12. Data model (what the database stores)

Catalog: majors, courses, prerequisites (with AND/OR), requirements, requirement_courses. Student (private): users, transcripts, transcript_entries, plans, plan_semesters, plan_courses. (Tagged so adding more universities later is easy.)

## 13. Main functions / modules

- Auth — sign up / log in / out (email + Google).

- Persistence — save, list, load, delete plans.

- Requirements engine — “what’s left for this major.”

- Scheduler (exists) — extend for the engine + AND/OR prerequisites.

- AI model service — our transcript reader (synthetic-trained).

- Synthetic data generator — makes training transcripts from the catalog.

- Catalog import tool — AI-assisted major ingestion + human review.

- Dashboard — “My Plans.”

## 14. API endpoints (MVP)

- Auth via an auth library (sign in / out, session).

- GET /api/majors, GET /api/majors/:id — majors + requirements.

- GET /api/courses — catalog.

- POST /api/transcripts — upload + read (our model).

- GET / POST / PATCH / DELETE /api/plans — manage plans.

- POST /api/plans/:id/generate — build the schedule.

## 15. Requirements checklist

Functional — a student can: 1. Create an account and log in. 2. Pick any AAMU major. 3. Upload a transcript and review/edit what our model read. 4. Generate a correct, prerequisite-safe plan. 5. See retakes flagged and counted. 6. Save, reopen, rename, delete plans. 7. Switch majors.

Non-functional: - Reliable plans (rule-based). - Fast (plan in under ~3 min). - Private & secure (encryption, minimal data, consent). - Mobile-friendly and accessible. - Model accuracy tracked and improving.

# PART C — The Build Plan

## Phase 1 — The 1-month launch sprint (3 parallel tracks)

Three tracks run at the same time. Roles are a suggestion for you (Founder/PM), Smit, and Sirshak — plus AI help for the data work.

### Track 1 — Product (app, accounts, saving)

| Week | Work |
| --- | --- |
| 1 | Database + accounts (email/Google login) |
| 2 | Save / load / list plans; “My Plans” dashboard |
| 3 | Rules engine + AND/OR prerequisites; major-picker (with “coming soon” majors) |
| 4 | Polish, mobile, accessibility, QA |

### Track 2 — Our AI model (works for all majors at launch)

| Week | Work |
| --- | --- |
| 1 | Synthetic transcript generator from the catalog |
| 2 | Render varied/realistic versions; assemble the training set |
| 3 | Fine-tune the model; evaluate on synthetic + a few real transcripts |
| 4 | Deploy behind the upload endpoint; set up the improvement loop |

### Track 3 — Launch majors’ data

| Week | Work |
| --- | --- |
| 1 | Define the requirements data format; build the AI-assisted import tool |
| 2–3 | Enter + human-verify CS (done) and ~3–4 popular majors |
| 4 | Accuracy checks on the launch majors |

Launch definition of done: a student can sign up, upload a transcript that our own model reads, pick CS or one of the launch majors, get a correct saved plan, and return to it later — live.

## Phase 2 — Weekly major waves (after launch)

Track 3 keeps running: each week, add ~5–8 more AAMU majors (AI-assisted draft → human verify → publish), until all ~41 majors are live — roughly 5–6 weeks. The model, accounts, and planner don’t change; we’re only adding requirements data.

| Wave | Majors added | Cumulative |
| --- | --- | --- |
| Launch | CS + ~4 | ~5 |
| Week +1 | ~7 | ~12 |
| Week +2 | ~7 | ~19 |
| Week +3 | ~7 | ~26 |
| Week +4 | ~7 | ~33 |
| Week +5 | ~8 | all ~41 |

## 16. After the MVP

- Advising chatbot for student questions.

- Expand to other universities (reuse the data factory + model).

- Mobile app.

- Transfer-credit matching across schools.

Living document — update it as we learn from the build and from real students.